Secure PDF Distribution & Accessible Document Reader

Project Specification, Functional Requirements, Technical Architecture & Future Scope

Incremental, accessibility-first, scalable web application

1. Project Overview

The project is a secure web-based PDF distribution and reading platform. An administrator uploads PDFs or folders containing multiple PDFs. The system organizes these documents and generates a unique user-access URL for each user. A user opening the URL sees a professional, responsive file-manager-style interface containing the PDFs made available to that user. Selecting a PDF opens an accessible browser-based document reader.

The system is intentionally designed using an incremental model: the first release should be simple, stable, fast, secure, accessibility-compliant, and production-ready, while its architecture must leave clean extension points for future capabilities.

2. Core Goals

Responsive experience across desktop, tablet and mobile devices.

Keyboard-accessible and accessibility-first UI following current WCAG principles.

Simple PDF library/file-manager interface for end users.

Administrator-controlled PDF and folder upload workflow.

Unique URL-based access for each user.

Reliable audit logging with timestamps for security and dispute resolution.

Fast delivery and efficient concurrency for hundreds of simultaneous users.

Secure document access without requiring a URL importer.

Clean separation of frontend, backend, storage, database and audit components.

Future-proof architecture that supports incremental feature additions.

3. Scope of Version 1

3.1 Administrator

Secure administrator login.

Admin dashboard with overview statistics.

Upload individual/multiple PDF files.

Upload/import folders containing multiple PDFs.

Create and manage document collections/folders.

Create users or recipients and assign document collections.

Generate a unique access URL/token for each user.

Enable/disable user access.

View document access and activity logs.

Search/filter logs by user, document, action and date/time.

See upload status, file metadata and basic document information.

3.2 End User

Open the unique URL received from the administrator.

View only the documents assigned to that user.

See PDFs in a clean file-manager/library interface.

Tap/click a PDF to open it.

Read the PDF in a dedicated document reader.

Navigate to a specific page number.

Move to previous/next page.

Use keyboard arrow keys for page navigation.

Zoom and fit the document where supported.

Download a document if downloading is enabled by policy.

Use browser/device text-to-speech or an integrated audio-read feature in a later stage.

Use the application without depending on a mouse.

4. Important Non-Requirements

No URL importer is required.

Users do not upload documents in the initial version.

Do not over-engineer advanced AI/OCR functionality into Version 1.

Use ocr.space api key for OCR and the api key is “K81626268488957”.

Do not make the first version dependent on unnecessary third-party services.

Do not sacrifice accessibility, security or performance for visual effects.

5. User Access Model

Each user receives a unique access URL. The URL should contain a high-entropy, non-guessable access token rather than exposing sequential database IDs. The backend must validate the token on every protected request and ensure that the user can access only the documents assigned to that token/user.

The system should support revocation. If an administrator disables a user or rotates/revokes a token, previously shared access must stop working.

6. PDF Reader Requirements

Dedicated reader route/page.

Page count display.

Current page indicator.

Jump-to-page input.

Previous/next controls.

Keyboard ArrowLeft/ArrowRight navigation.

Home/End shortcuts where practical.

Zoom controls.

Fit-to-width / fit-to-page where practical.

Responsive reader layout.

Loading/progress state.

Clear error state when a document cannot be loaded.

Accessible buttons, labels, focus states and keyboard interaction.

Optional download control subject to administrator policy.

Future-ready hook for audio narration/text-to-speech.

7. Responsive & Accessibility Requirements

The UI must be adaptive rather than simply shrinking the desktop layout. Components should reflow appropriately for mobile, tablet and desktop. Touch targets should be usable on mobile, while keyboard interaction must remain first-class on desktop.

Semantic HTML5 structure.

WCAG-aligned color contrast.

Visible keyboard focus indicators.

Logical tab order.

Skip/navigation mechanisms where appropriate.

ARIA only where native HTML semantics are insufficient.

Accessible form labels and validation messages.

Screen-reader-friendly status/error messages.

No keyboard traps.

Reduced-motion consideration.

Responsive typography and spacing.

Accessible modal/dialog behavior if dialogs are introduced.

8. Recommended Technology Stack

| Layer | Recommended | Purpose |
| --- | --- | --- |
| Frontend | HTML5, CSS3, JavaScript | Accessible responsive UI and interactions |
| UI framework | Bootstrap 5 or equivalent lightweight framework | Responsive grid/components |
| PDF rendering | PDF.js | Reliable browser-side PDF viewing |
| Backend | PHP 8.2+ / modern PHP | Authentication, APIs, file access, logging |
| Database | MySQL/MariaDB | Users, documents, permissions, logs |
| Web server | Apache or Nginx | HTTP serving and routing |
| Storage | Private filesystem/object storage abstraction | PDF storage |
| Security | HTTPS, secure cookies, CSRF protection, rate limiting | Secure application operation |

9. Architecture Principles

Use a layered architecture: presentation/API, business logic, data access and storage.

Keep configuration outside application code.

Use environment variables for secrets and deployment-specific settings.

Use prepared SQL statements or a secure database abstraction.

Use a storage service abstraction so local storage can later be replaced by object storage.

Use centralized authorization checks.

Keep audit logging independent from UI code.

Avoid placing PDFs in a publicly enumerable directory.

Use clean routes and modular JavaScript.

Prefer small, testable services/functions over large monolithic scripts.

10. Suggested Data Model

users: id, name, email/identifier, access_token_hash, status, created_at, updated_at, last_access_at.

folders: id, name, parent_id, created_at, updated_at.

documents: id, folder_id, original_name, storage_path, mime_type, size, checksum, page_count, status, uploaded_at.

user_documents or permissions: user_id, document_id/folder_id, access policy.

audit_logs: id, user_id, document_id, action, timestamp, IP address, user agent, request/session identifier, result/status.

admin_users: id, username, password_hash, status, created_at, last_login_at.

access_tokens/sessions: token identifier, user association, expiry/revocation metadata where applicable.

11. Audit Logging — Critical Requirement

Audit logs are a core business/security requirement, not an optional analytics feature. The system must record meaningful access events so administrators can establish what happened and when.

ACCESS_LINK_OPENED — unique access URL was opened.

LIBRARY_VIEWED — document library was loaded.

DOCUMENT_CLICKED — a PDF was selected.

DOCUMENT_OPENED — PDF reader was successfully opened.

PAGE_VIEWED — optionally record page-level activity if enabled later.

DOCUMENT_DOWNLOADED — download was initiated/successful as defined by the system.

ACCESS_DENIED — access was rejected.

TOKEN_REVOKED — access token was revoked.

LOGIN_SUCCESS / LOGIN_FAILURE — administrator authentication events.

UPLOAD_STARTED / UPLOAD_COMPLETED / UPLOAD_FAILED — administrative file operations.

Every log should have a server-generated timestamp. Client-provided timestamps must never be trusted for audit purposes. Where legally and operationally appropriate, store IP address and user-agent information, with retention/privacy rules configurable by the administrator.

12. Security Requirements

HTTPS in production.

Password hashing using PHP password_hash/password_verify or an equivalent secure mechanism.

Never store plaintext passwords or access tokens.

Use cryptographically secure random tokens.

Use CSRF protection for state-changing admin requests.

Validate and authorize every document request server-side.

Prevent path traversal and arbitrary file access.

Validate file type, extension, MIME type and file size.

Generate safe internal filenames instead of trusting uploaded filenames.

Restrict upload size and request size.

Use rate limiting for authentication and token endpoints.

Set secure, HttpOnly and SameSite cookie attributes where cookies are used.

Escape output to prevent XSS.

Use prepared statements to prevent SQL injection.

Keep private PDFs outside the public web root when possible.

Serve protected PDFs through an authorization-controlled endpoint.

Log denied access attempts.

Use security headers such as Content-Security-Policy, X-Content-Type-Options and Referrer-Policy as appropriate.

13. Performance & Concurrency

The application should be designed for hundreds of concurrent users. The PDF files themselves must not be loaded through inefficient PHP memory-heavy operations. Static assets should be cacheable, database queries indexed, and document delivery optimized.

Use database indexes on token, user, document, timestamp and action fields.

Paginate admin logs rather than loading the entire audit table.

Avoid SELECT * for large datasets.

Use HTTP caching for versioned CSS/JS assets.

Use lazy loading for large document libraries.

Do not load every PDF into the browser at once.

Use PDF.js efficiently and render only needed pages where possible.

Use streaming/range-friendly PDF delivery where architecture permits.

Keep PHP requests short and stateless where possible.

Use connection pooling/efficient DB connections according to the deployment environment.

Prepare a path for Redis/object storage/CDN adoption at larger scale without requiring it in Version 1.

14. Admin Dashboard UX

Professional dark/light-capable dashboard.

Sidebar/navigation with Dashboard, Users, Documents, Folders and Audit Logs.

Summary cards: users, documents, recent accesses, downloads and failed access attempts.

Upload interface with drag-and-drop and traditional file selection.

Folder upload support where browser/server environment permits.

Progress and error reporting.

Document metadata display.

User creation/edit/revoke access.

Unique access URL generation with copy button.

Audit log search/filter/pagination/export-ready architecture.

15. End-User UX

Clean branded welcome/header area.

File-manager-style document grid/list.

PDF thumbnail/icon, filename, size and optional metadata.

Search within assigned files.

Sort by name/date where useful.

Mobile-friendly cards/list.

Clear loading states.

Friendly empty state.

Accessible error messages.

Reader opens without unnecessary navigation steps.

16. Future Scope

Integrated text-to-speech/audio reading.

Read current page, selected text or entire document aloud.

Bookmarks and reading progress.

Resume from last page.

Per-user document permissions.

Document expiry dates.

One-time or time-limited links.

Multiple access links per user.

Email/WhatsApp delivery workflows.

OTP or password-protected recipient access.

Watermarking with user identity.

Dynamic watermarking during viewing/download.

Advanced analytics and dashboards.

Page-level audit analytics.

Search inside PDF text.

OCR for scanned PDFs.

Document tagging and categories.

Bulk upload and bulk assignment.

Cloud object storage such as S3-compatible storage.

CDN integration.

Redis caching/session/rate-limit support.

Background workers for large uploads and processing.

REST API for integrations.

Multi-admin roles and permissions.

Retention and automated document expiry policies.

Immutable/auditable log storage for higher-assurance deployments.

17. Incremental Development Roadmap

| Phase | Scope |
| --- | --- |
| Phase 1 — Foundation | Project structure, database, admin authentication, user access tokens, upload, secure storage, basic logging. |
| Phase 2 — User Library | Unique URL access, file-manager UI, document listing, permission checks. |
| Phase 3 — Reader | PDF.js reader, page navigation, jump-to-page, zoom, keyboard controls. |
| Phase 4 — Audit & Security Hardening | Complete audit events, access-denial logging, security headers, rate limiting, validation and testing. |
| Phase 5 — Accessibility | WCAG-focused audit, keyboard-only testing, screen-reader testing, focus management and contrast validation. |
| Phase 6 — Performance | Query optimization, caching, load testing, concurrent-user testing and document delivery optimization. |
| Phase 7 — Advanced Features | Audio narration, bookmarks, watermarking, OCR, advanced analytics, expiry and cloud storage. |

18. Testing Requirements

Functional tests for admin and user workflows.

Authorization tests to confirm users cannot access another user's documents.

Token security and revocation tests.

Upload validation tests.

Audit log correctness tests.

Keyboard-only navigation tests.

Screen-reader compatibility testing.

Responsive testing on mobile/tablet/desktop.

Cross-browser testing.

Concurrent-user/load testing.

Large-PDF performance testing.

Security testing for SQL injection, XSS, CSRF, path traversal and unauthorized file access.

Failure/recovery tests for incomplete uploads and unavailable documents.

19. Definition of Done for Version 1

Admin can securely log in.

Admin can upload PDFs and organize them.

Admin can create users and assign documents.

System generates unique non-guessable access URLs.

User can open the URL and see only authorized PDFs.

User can open and read PDFs.

Reader supports page navigation, page jumping and keyboard controls.

Audit logs record required access/click/open/download events with server timestamps.

Unauthorized access is blocked and logged.

UI works on mobile and desktop.

Core flows are keyboard accessible.

Application has no known blocking errors in the tested deployment.

Code is modular enough to add future capabilities without rewriting the entire system.

20. Master Antigravity Development Prompt

You are a senior full-stack architect and production web engineer. Build a complete, working, production-oriented web application based on the following specification.

PROJECT:
Secure PDF Distribution & Accessible Document Reader

OBJECTIVE:
Build a fast, responsive, accessibility-first PDF distribution platform. An administrator uploads PDFs or folders containing multiple PDFs. The administrator creates users/recipients and assigns documents or folders to them. For each user, generate a unique, secure, non-guessable URL. When the user opens that URL, they see a professional file-manager-style document library containing only their assigned PDFs. Clicking a PDF opens a browser-based PDF reader.

TECH STACK:
- Backend: PHP 8.2+ using a clean MVC/layered architecture.
- Database: MySQL/MariaDB using PDO and prepared statements.
- Frontend: semantic HTML5, CSS3, modern JavaScript.
- UI framework: Bootstrap 5 if useful, but do not let it compromise accessibility or performance.
- PDF viewer: PDF.js.
- Web server compatibility: Apache first, with clean architecture that can also work behind Nginx.
- Use environment/config files for database credentials and secrets.
- Do not require a URL importer.
- Do not introduce unnecessary AI/OCR/cloud dependencies in Version 1.

NON-NEGOTIABLE REQUIREMENTS:
1. The application must actually work end-to-end. Do not generate pseudo-code, placeholders, fake APIs, mock-only screens or unfinished functions.
2. Every frontend action must connect to a real backend/database operation where applicable.
3. Do not leave TODOs for core functionality.
4. Use secure coding practices throughout.
5. Keep the architecture modular and future-proof.
6. The application must be responsive/adaptive for mobile, tablet and desktop.
7. Keyboard accessibility is mandatory.
8. Follow current WCAG principles and use semantic HTML.
9. Never expose private PDF storage paths directly.
10. Never trust client-side authorization. Every protected document request must be authorized on the server.
11. Audit logging is a critical requirement.

ADMIN FEATURES:
- Secure admin login.
- Passwords stored only as strong password hashes.
- Admin dashboard.
- Upload individual PDFs.
- Support folder upload/organization where technically supported.
- Create, rename and manage folders.
- View uploaded PDFs and metadata.
- Create/edit/disable users.
- Assign PDFs/folders to users.
- Generate unique access URLs using cryptographically secure random tokens.
- Allow token/user revocation.
- Copy access URL from dashboard.
- View audit logs with filters and pagination.
- Dashboard statistics for users, documents, accesses, downloads and failed attempts.

END-USER FEATURES:
- Access through unique URL.
- No normal admin login required for the recipient flow in Version 1.
- Show only authorized documents.
- File-manager-style grid/list.
- Responsive mobile/desktop layout.
- PDF icon/thumbnail, filename and useful metadata.
- Open PDF by clicking/tapping.
- Dedicated PDF reader.
- Previous/next page.
- Direct page-number input/jump.
- Keyboard ArrowLeft and ArrowRight navigation.
- Useful keyboard shortcuts where accessible and clearly documented.
- Zoom controls.
- Fit-to-width/fit-to-page where practical.
- Loading and error states.
- Download control only if enabled by the system/policy.
- Prepare a clean extension point for future text-to-speech/audio reading.

PDF READER:
Use PDF.js rather than embedding an uncontrolled external viewer.
Implement:
- current page indicator
- total pages
- jump-to-page
- previous/next
- zoom in/out/reset
- fit width where practical
- keyboard navigation
- accessible toolbar
- visible focus states
- mobile-friendly toolbar
- loading progress
- meaningful errors
- no keyboard traps

AUDIT LOGGING:
Implement server-side audit logging with timestamps. At minimum record:
- ACCESS_LINK_OPENED
- LIBRARY_VIEWED
- DOCUMENT_CLICKED
- DOCUMENT_OPENED
- DOCUMENT_DOWNLOADED
- ACCESS_DENIED
- TOKEN_REVOKED
- LOGIN_SUCCESS
- LOGIN_FAILURE
- UPLOAD_STARTED
- UPLOAD_COMPLETED
- UPLOAD_FAILED

Each audit record should contain:
- unique log ID
- server-generated timestamp
- user/recipient ID when known
- document ID when relevant
- action
- result/status
- IP address where appropriate
- user agent where appropriate
- request/session identifier where useful

Do not trust a timestamp supplied by the browser for audit purposes.

SECURITY:
Implement:
- HTTPS-ready configuration
- secure password hashing
- secure random access tokens
- token hashing at rest where practical
- CSRF protection
- XSS prevention/output escaping
- SQL injection prevention through PDO prepared statements
- path traversal prevention
- upload validation
- MIME/type validation
- extension validation
- upload size limits
- safe server-side filenames
- private document storage outside the public web root when possible
- authorization checks for every document request
- rate limiting for login and sensitive endpoints
- secure cookies if sessions are used
- SameSite/HttpOnly/Secure cookie settings
- security headers
- access-denied logging
- no directory listing of document storage

DATA MODEL:
Design normalized tables for:
- admin_users
- users/recipients
- folders
- documents
- user_document/folder permissions
- access tokens
- audit_logs
- sessions if required

Add appropriate indexes for:
- access tokens
- user IDs
- document IDs
- folder IDs
- timestamps
- audit action
- status

PERFORMANCE AND CONCURRENCY:
The system should be designed for hundreds of simultaneous users.
- Avoid loading entire PDFs into PHP memory.
- Prefer streaming/range-friendly delivery.
- Keep requests lightweight.
- Paginate audit logs.
- Index database queries.
- Cache static CSS/JS assets.
- Lazy-load large document lists.
- Do not load every PDF into the browser simultaneously.
- Use PDF.js efficiently.
- Avoid N+1 database queries.
- Keep the architecture ready for Redis, object storage and CDN later.
- Do not add Redis/CDN unless needed for Version 1; design clean interfaces so they can be introduced later.
- Make shared state safe for concurrent requests.

UI/UX:
Create an elite, professional, modern interface rather than a generic template.
Requirements:
- polished visual hierarchy
- clean typography
- responsive layout
- subtle animations only where useful
- no excessive visual effects
- accessible contrast
- visible focus states
- mobile-first interaction
- professional admin dashboard
- clean document library
- excellent empty/loading/error states
- consistent buttons, forms and icons
- do not sacrifice speed for visual design

ACCESSIBILITY:
Use semantic HTML and WCAG-aligned practices.
Test/consider:
- keyboard-only navigation
- screen readers
- focus order
- focus visibility
- labels
- form errors
- accessible dialogs
- accessible status messages
- color contrast
- reduced motion
- touch target sizing
- zoom/reflow
- no keyboard traps
- no inaccessible custom controls

IMPORTANT ARCHITECTURAL RULE:
Keep presentation, business logic, database access, authentication/authorization, file storage and audit logging separated. Do not put all PHP code into one file.

PROJECT STRUCTURE:
Create a professional directory structure, for example:
- public/
- app/
  - Controllers/
  - Services/
  - Repositories/
  - Models/
  - Middleware/
  - Security/
  - Helpers/
- config/
- database/
- storage/private/
- resources/
  - views/
  - css/
  - js/
- routes/
- tests/
- logs/
- vendor/ if Composer is used

You may improve this structure if you have a better production-grade design.

ERROR HANDLING:
- Never expose PHP stack traces or database errors to users.
- Log technical errors server-side.
- Show useful user-facing error messages.
- Handle missing documents, revoked tokens, invalid pages, failed uploads and database failures gracefully.
- Provide 403, 404 and 500 pages.
- Ensure AJAX/API errors return consistent JSON where appropriate.

ADMIN WORKFLOW:
1. Admin logs in.
2. Admin uploads PDFs/folders.
3. Files are validated.
4. Files are stored securely.
5. Metadata is stored in database.
6. Admin creates a recipient.
7. Admin assigns files/folders.
8. System generates secure unique access URL.
9. Admin copies/shares URL.
10. Recipient opens URL.
11. ACCESS_LINK_OPENED is logged.
12. Recipient sees authorized library.
13. Clicking a PDF logs DOCUMENT_CLICKED.
14. Opening reader logs DOCUMENT_OPENED.
15. Download logs DOCUMENT_DOWNLOADED.
16. Admin can later inspect the audit trail.

DO NOT BUILD:
- URL importer
- unnecessary AI features
- unnecessary OCR in Version 1
- unnecessary external SaaS dependencies
- fake authentication
- client-only authorization
- public PDF directories
- hardcoded production secrets

FUTURE-READY EXTENSION POINTS:
Design clean interfaces so future versions can add:
- text-to-speech/audio narration
- reading progress/bookmarks
- last-page resume
- watermarking
- dynamic user-specific watermark
- expiry dates
- one-time/time-limited URLs
- OTP/password protection
- advanced analytics
- page-level tracking
- OCR
- full-text PDF search
- bulk assignments
- cloud object storage
- CDN
- Redis
- background jobs
- REST API
- multi-admin roles
- retention policies
- immutable audit storage

DEVELOPMENT PROCESS:
Before coding:
1. Inspect the environment.
2. Decide exact architecture.
3. Create the project structure.
4. Create database schema/migrations.
5. Implement authentication.
6. Implement document storage.
7. Implement user permissions.
8. Implement audit logging.
9. Implement admin dashboard.
10. Implement user library.
11. Implement PDF.js reader.
12. Implement responsive/accessibility behavior.
13. Implement security hardening.
14. Add tests.
15. Run the application.
16. Test every major workflow.
17. Fix all discovered errors.
18. Check browser console for errors.
19. Check server logs for errors.
20. Verify database operations.
21. Verify unauthorized document access is impossible.
22. Verify audit records are created correctly.

QUALITY GATE:
Do not claim completion until:
- admin login works
- upload works
- folder/document management works
- user creation works
- document assignment works
- secure URL generation works
- user URL access works
- only authorized PDFs are visible
- PDF reader works
- page jump works
- arrow-key navigation works
- download logging works
- audit logs work
- revoked access stops working
- mobile layout works
- desktop layout works
- keyboard-only navigation works
- no obvious console errors remain
- no core feature is mocked
- no secrets are hardcoded
- database queries are parameterized
- security checks are server-side

DELIVERABLES:
Provide:
1. Complete source code.
2. Database schema/migrations.
3. Configuration example file such as .env.example.
4. Setup/installation instructions.
5. Apache/Nginx deployment guidance.
6. README.
7. Test instructions.
8. Seed/admin creation procedure.
9. Clear explanation of folder/storage permissions.
10. Security checklist.
11. Accessibility checklist.
12. Performance/scaling notes.

MOST IMPORTANT:
Build the actual application, not just a design or prototype. If you encounter an implementation problem, diagnose and fix it instead of replacing the requirement with a mock. Keep Version 1 simple but robust, and make every major component extensible for future versions.

21. Recommended Antigravity Execution Strategy

For best results, use the master prompt as the initial project instruction. Then ask Antigravity to work in verified increments rather than attempting an untested giant implementation in one step.

First: architecture + project scaffolding + database.

Second: admin authentication + user management.

Third: upload/storage + permissions.

Fourth: unique URLs + end-user library.

Fifth: PDF.js reader.

Sixth: audit logging.

Seventh: security/accessibility hardening.

Eighth: concurrency/performance testing.

Ninth: final end-to-end verification and bug fixing.

22. Final Product Vision

The finished system should feel like a secure digital document portal rather than a simple PDF viewer. Administrators control what each recipient can access, recipients get a simple and accessible reading experience, and the organization retains a reliable timestamped audit trail. The architecture should remain deliberately simple in Version 1 while providing clean extension points for advanced accessibility, security, analytics and scale.